Meeting notes 29-12-2024

**Alex**

* Raised the issue of excessively large images for each study topic.
* Currently working on the accessibility toolbar.

**Gioele**

* Shared images for improving study topic styles and plans to implement drop shadows.
* Added topics and topic details.
* Created a system to inject learning materials but needs to populate all topics.
* Can optimize image sizes.
* Highlighted an issue with file paths on GitHub and suggested implementing a React-like solution to keep URLs tidy.
* Recommended addressing the tab index issue at the end of the project for better keyboard navigation.
* Raised a concern about the Trello board: tasks not currently in progress should not be assigned to individuals so others can pick them up.

**Daniel**

* Worked on the language translation dropdown; PR is awaiting review.
* Raised the importance of keeping tickets free if they are not being actively worked on.

**Kyryolo**

* Focused on code separation and method organization.
* Added button functionality for better navigation across study plans.
* Improved user experience by simplifying content flow.
* Currently working on a ticket to ensure users are forwarded to content when starting to study and addressing navigation issues from the home page.
* Conducted a quick test using a browser plugin — no critical errors detected.
* Plans to create a task to address alt image texts.
* Highlighted the need for compliance with WCAG accessibility standards, ensuring full keyboard-only navigation.
* Added focus states for tab navigation.
* Merged Daniel's PR.

**Main Action Points**

* Ensure tasks on Trello are not assigned unless they are actively in progress to maintain clarity on task ownership.
* Move tickets to "In Progress" when actively being worked on.
* Add an additional Trello board for tasks blocked by dependencies.
* Generate a full accessibility report to create actionable Trello tasks.
* Regenerate "The Legal Aspect of Accessibility" images to resolve potential HTML content issues.
* Schedule another meeting midweek with Cal and Alissa for further feedback.